🏀 CourtIQ

Real-Time Basketball Scoring & Player Recognition

Product Requirements Document & Roadmap

Version 1.0  |  May 2026

# 1. Product Overview

## 1.1 Problem Statement

Pickup and leisure basketball games have no easy way to track scores per player and per team in real time. Existing solutions either require expensive hardware, save full game footage to third-party servers, or only provide post-game analysis. Players are left keeping score manually or relying on memory.

## 1.2 Solution

CourtIQ is a mobile-first application that uses a single iPhone on a tripod to:

- Recognize each player's face in real time using on-device AI

- Automatically detect when a basket is scored

- Assign points to the scoring player and their team live

- Display a live scoreboard (individual + team) on screen

- Save only scored moments as short clips — never the full game

## 1.3 Vision Statement

Give every pickup basketball player the analytics experience of a pro — privately, affordably, and in real time.

## 1.4 Target Users

| User Type | Description | Core Need |
| --- | --- | --- |
| Pickup Player | Casual player at local court, park, or gym | Know who scored what, settle disputes |
| Rec League Organizer | Runs regular weekly games with consistent teams | Per-game and season stats per player |
| Friend Group | Same group plays weekly | Leaderboard, bragging rights, highlights |

# 2. Goals & Non-Goals

## 2.1 Goals

- Real-time face recognition — identify registered players from a live camera feed

- Dual scoreboard — track individual player points AND team totals simultaneously

- Auto score detection — detect when a ball crosses the rim and increment scores

- Privacy-first — no full game video stored; only scored moment clips saved locally

- Works on a single iPhone 13 Pro or newer on a tripod — no extra hardware

- Player profiles — face embeddings + stats stored per player, not raw photos

## 2.2 Non-Goals (MVP)

- Auto pan/zoom camera tracking (Phase 2)

- 3-point vs 2-point automatic detection (Phase 2)

- Cloud sync and cross-device access (Phase 2)

- Full game video recording and upload (Phase 3)

- Public leaderboards or social sharing (Phase 3)

- Android support (post-MVP)

# 3. Feature Requirements

## 3.1 Player Registration

Before a game, each player registers their face in the app.

| Feature | Description | Priority |
| --- | --- | --- |
| Face capture | Capture 3–5 face photos per player via front or rear camera | P0 |
| Embedding extraction | Extract numeric face embedding vector on-device (Apple Vision) | P0 |
| Player profile | Store name, team colour, embedding — no raw photos retained | P0 |
| Team assignment | Assign player to Team A or Team B during registration | P0 |
| Edit/remove player | Update or delete a player profile before or after a game | P1 |

## 3.2 Live Face Recognition

During a game, the app continuously identifies players appearing in the camera frame.

| Feature | Description | Priority |
| --- | --- | --- |
| Real-time detection | Identify faces in live camera feed at minimum 15fps | P0 |
| Confidence threshold | Only confirm identity above 85% confidence score | P0 |
| Unknown player flag | Flag unrecognised faces without crashing or assigning points | P0 |
| Multi-face support | Track up to 10 players simultaneously in frame | P1 |

## 3.3 Score Detection & Attribution

The core feature — detect a basket and assign points to the right player and team.

| Feature | Description | Priority |
| --- | --- | --- |
| Ball detection | Detect basketball in frame using YOLOv8 model | P0 |
| Rim detection | Identify basket rim coordinates via one-time court calibration | P0 |
| Score event trigger | Trigger score when ball trajectory passes through rim zone | P0 |
| Player attribution | Assign score to last recognised player who had possession | P0 |
| Manual override | Allow tap-to-correct if auto attribution is wrong | P0 |
| Point value | Default +2 per basket; manual toggle for +3 (Phase 2 auto) | P1 |

## 3.4 Dual Scoreboard

Live scoreboard visible on screen at all times during a game.

| Feature | Description | Priority |
| --- | --- | --- |
| Team score display | Show Team A vs Team B total points prominently | P0 |
| Individual score display | Show each player's personal points tally | P0 |
| Score animation | Visual flash/animation when a basket is scored | P1 |
| Game timer | Optional countdown or count-up timer | P1 |
| Undo last score | Remove the last attributed basket in case of error | P0 |

## 3.5 Clip Saving (Event-Triggered)

Video is only written to storage when a score event is detected — never the full game.

| Feature | Description | Priority |
| --- | --- | --- |
| Circular buffer | Keep rolling 15s video buffer in memory at all times | P0 |
| Clip trigger | On score event: save 10s before + 5s after to local storage | P0 |
| Clip metadata | Tag each clip with player name, team, points, timestamp | P0 |
| Clip viewer | In-app gallery of scored moment clips per game | P1 |
| Highlight reel | Auto-compile all clips from a game into one video per player | P2 |

# 4. Technical Architecture

## 4.1 Tech Stack

| Layer | Technology | Rationale |
| --- | --- | --- |
| Frontend / UI | React Native (Expo) | Frontend dev familiarity, cross-platform future |
| Camera access | react-native-vision-camera | Frame processor support for real-time CV |
| Face recognition | Apple Vision Framework (via native module) | On-device, private, fast |
| Ball detection | YOLOv8 nano — CoreML converted | Lightweight, runs on iPhone GPU |
| Ball tracking | ByteTrack + Kalman Filter | Handles occlusion and fast movement |
| Score logic | Custom JS engine (event-driven) | Simple state machine for possession + rim event |
| Video buffer | AVFoundation circular buffer (native) | Efficient memory, no disk writes until score |
| Local storage | SQLite via Expo SQLite | Player profiles, embeddings, game history |
| Clip storage | iOS local file system (no cloud) | Privacy-first — stays on device |

## 4.2 Data Model

| Entity | Fields |
| --- | --- |
| Player | id, name, teamId, faceEmbedding (vector), totalPoints, gamesPlayed, createdAt |
| Team | id, name, colour, playerIds[] |
| Game | id, date, teamAId, teamBId, winnerId, duration, clipIds[] |
| ScoreEvent | id, gameId, playerId, teamId, points, timestamp, clipPath |
| Clip | id, scoreEventId, filePath, duration, thumbnailPath |

## 4.3 Score Attribution Flow

The logic for assigning a basket to a player follows this sequence:

- Camera frame processed every ~66ms (15fps minimum)

- Detected faces matched against stored embeddings above confidence threshold

- Ball position tracked frame by frame via YOLOv8 + ByteTrack

- Last player within 2m of ball (by position estimate) flagged as possessor

- When ball trajectory crosses rim zone → score event fired

- Points (+2 default) assigned to flagged possessor and their team

- Circular buffer flushes clip to disk; metadata written to SQLite

# 5. Product Roadmap

## Phase 1 — MVP (Weeks 1–4)

Goal: Working real-time scoreboard with face recognition. No video saved.

| Week | Focus | Deliverables |
| --- | --- | --- |
| Week 1 | Foundation | Expo project setup, camera feed via vision-camera, Supabase/SQLite schema, player registration UI |
| Week 2 | Face Recognition | Apple Vision face embedding extraction, player registration flow, real-time face matching in live feed |
| Week 3 | Score Detection | YOLOv8 ball detection on iPhone, court calibration (rim coordinates), score event trigger logic |
| Week 4 | Scoreboard + Polish | Live dual scoreboard UI (team + individual), manual score override, undo, basic game session management |

## Phase 2 — Enhanced Camera (Weeks 5–7)

Goal: BallerCam-style experience using just an iPhone.

| Week | Focus | Deliverables |
| --- | --- | --- |
| Week 5 | Auto Zoom | AVCaptureDevice zoom API — auto-zoom toward ball/action zone |
| Week 6 | Ball Tracking | ByteTrack + Kalman Filter integration for smoother tracking across frames |
| Week 7 | 3-Point Detection | Detect shot origin distance from rim to auto-assign +2 or +3 points |

## Phase 3 — Highlights & Clips (Weeks 8–10)

Goal: Scored moment clips auto-saved. Highlight reel per player per game.

| Week | Focus | Deliverables |
| --- | --- | --- |
| Week 8 | Circular Buffer | 15s rolling video buffer in memory; write to disk only on score event |
| Week 9 | Clip Metadata | Tag clips with player, team, points, timestamp; in-app clip viewer |
| Week 10 | Highlight Reel | Auto-compile all clips per game into a player highlight video; share sheet |

## Phase 4 — Growth (Post Week 10)

- Season stats and historical leaderboard across multiple games

- Android support (React Native makes this viable)

- Optional cloud sync for teams who want cross-device access

- Social sharing of highlight clips

- Rec league mode — scheduled games, standings, season rankings

# 6. Success Metrics

| Phase | Metric | Target |
| --- | --- | --- |
| MVP | Face recognition accuracy (known players) | > 85% in outdoor lighting |
| MVP | Score detection accuracy | > 80% of made baskets correctly attributed |
| MVP | Latency from basket to scoreboard update | < 2 seconds |
| Phase 2 | Auto-zoom responsiveness | Ball in frame > 90% of play time |
| Phase 3 | Clip save success rate | > 95% of score events produce a saved clip |
| Phase 3 | False positive score events | < 5% of detected events are non-scores |

# 7. Risks & Mitigations

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Poor outdoor lighting degrades face recognition | High | Tune confidence threshold; add optional flash mode; prompt user to register in similar lighting |
| Ball moves too fast for detection at 15fps | High | Use TrackNet heatmap model as fallback; increase frame rate to 30fps if device allows |
| Wrong player attributed for a score | Medium | Manual override tap always available; undo last score button |
| iPhone overheats running CV + video simultaneously | Medium | Profile and throttle YOLOv8 to GPU; run face recognition at lower frequency (every 5 frames) |
| Rim detection fails on different court setups | Medium | One-time court calibration step before each game; allow manual rim zone adjustment |

CourtIQ — Confidential Product Document — v1.0 — May 2026